Competitve Coading Coach

# 🚀 Real-Time Competitive Coding Arena (Final Architecture)
## 📌 Overview
This project is a real-time competitive coding platform where users can participate in short-duration coding sessions either individually or in multiplayer rooms. The system emphasizes low latency, real-time updates, and secure code execution using containerization.
The platform is intentionally designed to be minimal and session-based, avoiding long-term data storage such as dashboards or submission history. All gameplay data exists temporarily and is managed efficiently using Redis.

## 🎯 Core Features
### 1. Authentication System
- Users register and log in using email and password
- JWT-based authentication
- Only persistent data stored in MongoDB

### 2. Home Flow
After login, users are presented with:
- Play Solo
- Create Room

### 3. Solo Mode
- Starts a 30-minute session
- Questions are dynamically generated using Google Gemini
- Questions are stored temporarily in Redis
- User submits C++ code solutions
- Code is executed securely using Docker containers
- At the end of the session → user is redirected to a result page

### 4. Room Mode (Multiplayer)
- User creates a room → receives room_id
- Other users join via room_id
- Shared 30-minute session begins
- All participants receive identical questions
- Submissions are evaluated independently
- Real-time leaderboard updates via WebSockets

### 5. Result System
#### Solo:
- Total problems solved
- Total submissions
- Accuracy
- Time taken
#### Room:
- Leaderboard (rank, score, time)
- Player comparison

## 🧠 System Design Principles
- Session-based architecture (no long-term gameplay storage)
- Real-time updates using WebSockets
- Fast in-memory data handling via Redis
- Secure and isolated code execution using Docker
- Minimal but scalable design

## 🧱 Tech Stack
### Frontend
- React (Vite)
- Communicates with backend via REST APIs + WebSockets

### Backend
- Python + FastAPI
- Responsibilities:
  - Authentication
  - Game/session orchestration
  - Room management
  - WebSocket handling
  - Task delegation

### Database
- MongoDB (Dockerized)
- Stores only:
  - user credentials (email, password hash)

### In-Memory Data Layer
- Redis
- Used for:
  - active game sessions
  - room state
  - leaderboard ranking (sorted sets)
  - pub/sub for WebSocket updates
  - background job queue (Celery/RQ broker)

### Code Execution Engine
- Docker-based sandbox
- Language: C++ only
- Each submission:
  - compiled using g++
  - executed in isolated container
  - resource-limited (CPU, memory, timeout)

### Async Processing
- Celery or RQ (with Redis)
- Handles:
  - code execution
  - result evaluation
- Prevents blocking FastAPI

### Real-Time Layer
- WebSockets (FastAPI)
- Used for:
  - live leaderboard updates
  - room synchronization

### DevOps
- Docker + Docker Compose
- Services:
  - frontend
  - backend
  - worker
  - MongoDB
  - Redis

## 🐳 Execution Flow (Critical Path)
### Code Submission Flow:
1. User submits code
2. FastAPI receives request
3. Task pushed to Redis queue
4. Worker picks task
5. Worker:
  1. runs Docker container
  2. compiles + executes C++ code
  3. evaluates output
6. Result stored in Redis
7. Redis publishes update
8. WebSocket pushes update to clients

## 📡 Redis Data Design
### Game Session
- game:{game_id}
  - user_id
  - start_time
  - end_time
  - score

### Room
- room:{room_id}
  - players[]
  - start_time
  - end_time

### Leaderboard
- room:{room_id}:leaderboard (sorted set)
  - score → user_id

### Expiry
- All keys use TTL (e.g., 1800 seconds)
- Ensures automatic cleanup after session

## ⚙️ API Endpoints
### Auth
- POST /auth/register
- POST /auth/login

### Solo Mode
- POST /game/start-solo
- POST /game/submit
- GET /game/result/{game_id}

### Room Mode
- POST /room/create
- POST /room/join
- POST /room/submit
- GET /room/result/{room_id}

## 🔌 WebSocket Endpoints
- /ws/room/{room_id}
- /ws/game/{game_id}
Used for:
- leaderboard updates
- submission results

## ⚠️ Code Execution Constraints
- Memory limit (e.g., 128MB)
- CPU limit (e.g., 0.5 cores)
- Timeout (e.g., 2 seconds)
- No network access
- Auto-destroy container after execution

## 🧪 Observability
- Logging using Python logging module
- Tracks:
  - API requests
  - submissions
  - execution results
  - errors

## 🚫 Out of Scope
- No dashboards
- No submission history
- No multi-language support
- No chat system
- No long-term analytics

## 💎 Project Goal
To build a production-style, real-time coding system demonstrating:
- containerized execution
- real-time communication
- async processing
- efficient state management using Redis
- clean and minimal backend architecture

Building Phase

## 🔹 Phase 0: Project Setup (Foundation)
Goal: Everything runs locally via Docker
### Tasks:
- Setup Docker Compose
  - backend (FastAPI)
  - frontend (React)
  - MongoDB
  - Redis
- Verify:
  - backend runs on :8000
  - frontend runs on :5173
  - Mongo + Redis accessible
👉 No features yet. Just environment.

## 🔹 Phase 1: Authentication System
Goal: Users can register + login
### Backend:
- POST /auth/register
- POST /auth/login
- JWT generation
### Database:
store user in MongoDB
### Frontend:
login page (you already have it)
👉 At this point:
✔ Users can enter system

## 🔹 Phase 2: Basic Game Flow (NO Docker, NO Redis yet)
Goal: Get gameplay logic working first
### Backend:
- POST /game/start-solo
- return:
  - game_id
  - dummy questions (hardcoded)
- POST /game/submit
- GET /game/result
### Storage:
use simple Python dictionary (temporary)
👉 At this point:
✔ End-to-end flow works (fake execution)

## 🔹 Phase 3: Docker Code Execution (CORE)
Goal: Real code judging
### Build:
C++ Docker runner image
### Backend:
- On submission:
  - write main.cpp
  - run container
  - capture output
  - compare result
### Add:
- timeout handling
- memory limits
👉 At this point:
✔ You have a real judge system

## 🔹 Phase 4: Redis Integration (replace memory)
Goal: Make system stable + scalable
### Replace:
Python dict → Redis
### Implement:
- game state in Redis
- TTL (30 min auto expiry)
👉 At this point:
✔ System survives better + cleaner state

## 🔹 Phase 5: Async Processing (IMPORTANT)
Goal: Don’t block API during execution
### Add:
Celery or RQ with Redis
### Flow:
- API → push job
- Worker → run Docker
- Store result
👉 At this point:
✔ System feels scalable

## 🔹 Phase 6: WebSockets (Real-Time Layer)
Goal: Live updates
### Add:
FastAPI WebSocket endpoints
### Use for:
- submission results
- leaderboard updates
👉 At this point:
✔ System feels alive

## 🔹 Phase 7: Room System (Multiplayer)
Goal: Real competition
### Backend:
- create room
- join room
- shared session
### Redis:
- store players
- shared timer
👉 At this point:
✔ Multiplayer works

## 🔹 Phase 8: Leaderboard System
Goal: Ranking
### Redis:
use sorted sets
### Logic:
- update score on correct submission
- fetch rankings
👉 At this point:
✔ Competitive element complete

## 🔹 Phase 9: Gemini Integration (AI Questions)
Goal: Dynamic problems
### Integrate:
Google Gemini
### Flow:
- generate problem
- send to frontend
- store temporarily in Redis
👉 At this point:
✔ No hardcoded questions

## 🔹 Phase 10: Rate Limiting
Goal: Prevent abuse
### Apply:
submission endpoint
👉 At this point:
✔ More production-like

## 🔹 Phase 11: Logging (Final polish)
Goal: Observability
### Log:
- logins
- submissions
- execution results
- errors
👉 At this point:
✔ Debugging becomes easy

# 🧠 Final Build Order (SUPER IMPORTANT)
Follow THIS strictly:
1. Setup
2. Auth
3. Basic game flow
4. Docker execution
5. Redis
6. Async worker
7. WebSockets
8. Rooms
9. Leaderboard
10. Gemini
11. Rate limiting + logging

# 😏 What this does for you
Instead of:
overwhelmed + stuck
You get:
working system at EVERY step